## Slide 1: New Hour Log: ReA Implementation Status
Vasu Vuppala
18 December 2014

## Slide 2: ReA Status
ReA Logs May Not be Integrated into Hour Log during January Shutdown
This Has No Effect on CCF Upgrade/Migration
Currently Working on Olog Interfaces
Modifying Hour Log to Interface with Olog
Will Start Work on Data Migration (to Olog)
If Everything Goes Well, ReA Will Get Integrated During January Shutdown.

## Slide 3: ReA Constraints
ReA Constraints
  Must Keep ReA Log Entries in Olog (Unlike CCF)
This Implies
  Integration of Olog and Hour Log: API and Tests
  Migrate Log Entries and Attachments from Current Hour Log to Olog (Keeping Facility Status in Hour Log)
  Integrated Security (Authorization)
This is not a Change in Scope

## Slide 4: Options
Option 1
  Implement ReA Next Phase (Next Shutdown?)
  Keep CCF Log Entries in Hour Log
  Migrate CCF Log Entries to Olog
  Optimal
Option 2
  Start ReA Log From Scratch
  Integrate Everything with Olog in Next Phase
Option 3
  Migrate ReA Log Entries to Hour Log
  Integrate Everything with Olog in Next Phase

## Slide 5: Summary
ReA May Not be Implemented in Hour Log in Jan
This Does Not Affect CCF
If Things Go Well, ReA Will Get Integrated During Jan
Integrated Authorization May Still Not be Clean, and Will be Fixed in the Next Phase.