## Slide 1: New Hour Log: ReA Implementation
Vasu Vuppala
23 April 2015

## Slide 2: Overview
Objective
  ReA Data Integration: Sources, Vaults, Experiments, Staff etc
  Operating Modes: CCF, ReA, CCF+ReA
  Reporting
  ReA Requirements
Background
Project Status
Discussion

## Slide 3: New Hour Log Background
Move to New Hour Log
  Sustenance, functionality, technologies
Phases
  CCF: Data Migration
  ReA: Olog Interface
Releases
  First Beta Version – July 2014 [CCF]
  First Production Release (v1.0.0) – March 2015 [CCF]
  Second Production Release (v1.0.1) – March 2015 [CCF]
  Beta Release v1.1.0-beta – April 2015 [CCF+ReA]
  Third Production Release (v1.1.0) – May 2015 [CCF+ReA]

## Slide 4: New Hour Log Architecture
Olog
Trouble Reports
Approved Experiments
Training
DataU Display
Hallway Display
Call-In List
….
Hour Log

## Slide 5: Project Status
Interface with Olog done
Improving performance
Migrating CCF notes from Hour Log to Olog
Project status reports and history available on Redmine

## Slide 6: Discussion
Multiple Modes: CCF, ReA, CCF+ReA
  Different:
    Sources, Beam Systems, Logbook
  Same:
    Vaults, Summaries, Experiments, Staff Pool
Should vaults, summaries, experiments, staff pool be per-facility?
Currently no good way to associate facility or mode with experiments

## Slide 7: Discussion
Facility Reports
  Individual facility portions for experiments
Experiment Reports
  CCF and ReA portions?
  For a CCF+ReA experiment, no consolidation
Any ReA requirements?